# Hands-On Agile Lab: Product Backlog Creation & Sprint Planning

### Lab Goal

Participants will practice creating a Product Backlog, estimating with story points, prioritizing with MoSCoW, and breaking down a feature into Sprint Tasks.

## 🧪 Lab Scenario

You are part of a Scrum team building a product.
Your team must:

- Create a Product Backlog for an E-commerce mobile/web app.

- Estimate user stories using story points (Fibonacci).

- Prioritize stories based on business value.

- Break one feature (“Student Attendance System”) into sprint tasks.

## 🧪 Lab Instructions (Step-by-Step)

### Step 1 — Identify Users

list types of users:

- Customer

- Admin

- Seller

- Delivery agent

### Step 2 — Write User Stories

Using the format:
As a <user>, I want <feature>, so that <benefit>.

Participants create 10–15 stories.

### Step 3 — Estimate Story Points

Use Fibonacci sequence:
1, 2, 3, 5, 8, 13, 21

Activities:

- Team discusses complexity

- Use Planning Poker (physical cards or digital)

### Step 4 — Prioritize Stories

Use MoSCoW Method:

- Must-Have

- Should-Have

- Could-Have

- Won’t-Have

### Step 5 — Breakdown into Tasks

Take 1 feature (Student Attendance System), identify tasks small enough to be completed within a sprint (< 1 day each).

### Step 6 — Output Presentation

Teams present:

- Backlog items

- Story point estimates

- Sprint task breakdown

# ✅ 2. Sample Product Backlog for E-commerce App

Below is a polished backlog with stories, priority, and story points.

| ID | User Story | Priority | Story Points |
| --- | --- | --- | --- |
| US01 | As a customer, I want to create an account so that I can track my orders. | Must-Have | 3 |
| US02 | As a customer, I want to search for products so I can find what I want quickly. | Must-Have | 5 |